NetPilot Business Development Plan

A Step-by-Step Roadmap for Turning NetPilot into a Technology Side Business

Document Version: 1.0
Project: NetPilot
Purpose: Business Development, Productization, Marketing, and Go-to-Market
Status: Pre-MVP / Active Development

1. Executive Summary

NetPilot began as a hands-on network engineering and AI automation project designed to explore how artificial intelligence could assist with Cisco network operations. The project has progressed from basic network connectivity and troubleshooting into AI-assisted network diagnosis, network intent, golden configurations, configuration drift detection, human approval, and automated remediation.

The next stage is to treat NetPilot as more than a technical laboratory. The objective is to determine whether the technology can become a viable side business while continuing to develop the underlying platform.

The business strategy will therefore run alongside the technical development. Rather than waiting until NetPilot reaches version 1.0 to think about customers, marketing, pricing, and positioning, these activities will begin during development. This allows customer feedback to influence the product before significant time is invested in features that may not have commercial value.

The overall objective is:

Build a useful network automation product, validate that real network professionals have a problem worth solving, acquire early users, and ultimately convert the solution into a sustainable source of revenue.

2. Define the Business Vision

Before creating a website, logo, advertisements, or pricing, we need to establish exactly what NetPilot is.

Current working definition

NetPilot is an AI-assisted network operations platform designed to help network teams understand network state, identify configuration drift, compare infrastructure against intended configuration, recommend remediation, and safely automate network changes with human approval.

This definition can evolve as we learn more from potential customers.

The important distinction

We should avoid positioning NetPilot simply as:

"A Python application that uses AI to configure Cisco routers."

That describes the implementation.

Instead, the business should communicate the problem being solved.

For example:

"NetPilot helps network teams detect, understand, and safely remediate network configuration problems."

That is much more commercially useful.

3. Identify the Problem

The next step is identifying a problem that is painful enough that someone would eventually pay to solve it.

Potential problems NetPilot could address include:

- Configuration drift

- Manual troubleshooting

- Inconsistent configurations

- Lack of network documentation

- Difficulty maintaining network intent

- Slow incident investigation

- Manual configuration validation

- Lack of configuration auditing

- Manual change verification

- Limited network automation expertise

- Difficulty managing large numbers of network devices

We should not assume all of these are equally valuable.

The business process is to determine which problem has the strongest combination of:

Pain + Frequency + Cost + Willingness to Pay.

4. Identify the Initial Customer

Do not attempt to sell NetPilot to everyone.

We should initially select one primary customer profile.

Potential markets include:

Network Engineers

Professionals responsible for maintaining Cisco infrastructure.

Small and Medium Businesses

Organizations that may have network infrastructure but limited network engineering staff.

Managed Service Providers

MSPs could be particularly interesting because they may manage many networks simultaneously.

Enterprise Network Teams

Larger organizations with established networking and automation teams.

Network Consultants

Consultants who could use NetPilot to accelerate assessments, troubleshooting, configuration validation, and remediation.

5. Select an Initial Target Market

For the first commercial experiment, I would recommend focusing on:

Network engineers and small-to-medium network teams that manage Cisco infrastructure and currently perform significant troubleshooting and configuration management manually.

Why?

Because this market is closely aligned with the technology we are already building.

We already understand the technical environment, terminology, workflows, and problems.

The first objective is not to build a massive company.

The objective is to discover:

Can we solve a problem well enough that someone will pay for it?

6. Create the Ideal Customer Profile

Create a simple customer profile.

Example

Customer:

Network Engineer / Network Administrator

Environment:

Cisco networking infrastructure

Typical responsibilities:

- Routing

- Switching

- Troubleshooting

- Configuration management

- Network security

- Change management

- Documentation

Pain points:

- Configuration drift

- Troubleshooting takes too long

- Manual configuration comparisons

- Lack of reliable network documentation

- Too many repetitive tasks

Desired outcome:

Spend less time manually investigating network problems and more time managing the network.

This profile should be refined through conversations with real engineers.

7. Define the Initial Product

Do not attempt to build everything.

The first commercial version should solve one core problem extremely well.

A potential NetPilot MVP could focus on:

Network Configuration Assurance

Network

↓

NetPilot

↓

Collect Configuration

↓

Compare Against Intent

↓

Detect Drift

↓

AI Analysis

↓

Recommend Remediation

↓

Human Approval

↓

Apply Change

↓

Verify

↓

Audit

This gives us a clear product story.

8. Establish the NetPilot Product Architecture

As development progresses, the product can evolve into:

NETPILOT

│

┌──────────────┼──────────────┐

│              │              │

Discovery       Intent          AI Engine

│              │              │

└──────────────┼──────────────┘

│

Drift Detection

│

Recommendation

│

Policy Validation

│

Human Approval

│

Automation

│

Verification

│

Audit

Supporting technologies can eventually include:

- Python

- Netmiko

- Ollama

- Qwen

- Git

- NetBox

- CI/CD

- Docker

- Database

- REST API

- Web interface

9. Create a Product Roadmap

The technical roadmap and business roadmap should be connected.

NetPilot v0.1

AI-assisted network troubleshooting

NetPilot v0.2

Network intent

NetPilot v0.3

Golden configurations

NetPilot v0.4

Configuration drift detection

NetPilot v0.5

AI-assisted remediation and approval

NetPilot v0.6

Git integration

NetPilot v0.7

NetBox Source of Truth

NetPilot v0.8

CI/CD

NetPilot v0.9

Dockerized deployment

NetPilot v1.0

Initial MVP

Future versions

Potentially:

- Web interface

- Multi-vendor support

- RBAC

- Audit logging

- Configuration rollback

- Compliance reporting

- Cloud networking

- Additional AI models

- API integrations

- MSP functionality

10. Start Customer Discovery

This should begin before v1.0.

Find network professionals and ask them questions.

Do not immediately pitch NetPilot.

Instead, learn how they work.

Questions to ask

Troubleshooting

What network problems consume the most time?

Configuration management

How do you determine whether a device configuration has changed?

Golden configurations

Do you maintain a standard configuration for your devices?

Source of Truth

What system contains your authoritative network information?

Automation

What network tasks do you still perform manually?

AI

Would you trust AI to analyze network problems?

Remediation

Would you allow AI to recommend a configuration change?

Approval

Would you allow an automated system to make a change if you approved it first?

Security

What would prevent you from using a system like this?

The answers become product requirements.

11. Create a Customer Interview Document

Create a simple spreadsheet or document containing:

| Customer | Role | Company Type | Problem | Current Solution | Biggest Pain | Interest |
| --- | --- | --- | --- | --- | --- | --- |
| Interview 1 | Network Engineer | Enterprise | TBD | TBD | TBD | TBD |
| Interview 2 | Network Admin | SMB | TBD | TBD | TBD | TBD |
| Interview 3 | Network Engineer | MSP | TBD | TBD | TBD | TBD |

The objective is to identify patterns.

If ten engineers independently tell us:

"Configuration drift is a huge problem."

That is valuable evidence.

12. Build the NetPilot Brand

Once the product positioning begins becoming clearer, create the brand.

Brand components

Name:

NetPilot

Possible positioning:

AI-Assisted Network Operations

or:

Intelligent Network Automation with Human Control

or:

Detect. Understand. Approve. Remediate.

The final tagline should be selected after we better understand the target customer.

13. Create a Professional Logo and Visual Identity

Develop:

- Logo

- Icon

- Color palette

- Typography

- Product screenshots

- Presentation template

- Social media graphics

The branding should communicate:

Networking + Automation + AI + Reliability

Avoid making the branding look like a generic AI chatbot.

NetPilot is a network operations product, not simply an AI application.

14. Build a Landing Page

Before building a complicated website, create a simple landing page.

The first page should answer five questions immediately:

1. What is NetPilot?

2. Who is it for?

3. What problem does it solve?

4. How does it work?

5. How can someone try it?

Possible structure:

NETPILOT

AI-Assisted Network Operations

Detect network drift.

Understand the problem.

Approve the change.

Verify the result.

[ Request Early Access ]

----------------------------

The Problem

Network teams spend too much time...

----------------------------

How NetPilot Works

Detect → Analyze → Recommend → Approve → Remediate → Verify

----------------------------

Technology

Cisco | Python | AI | Git | NetBox | CI/CD | Docker

----------------------------

Join the Early Access Program

[ Email ]

[ Join ]

15. Establish a LinkedIn Strategy

The LinkedIn posts we've already been creating should become part of the marketing strategy.

The objective is not simply:

"Look what I built."

Instead, the posts should establish credibility in:

- Network automation

- AI

- Cisco

- NetDevOps

- Network security

- Infrastructure automation

The NetPilot development journey gives us an ongoing source of content.

16. Create a Content Strategy

Potential content categories:

Build in Public

"NetPilot v0.6 — Introducing Git"

Technical Education

"Why configuration drift is dangerous"

AI

"What happens when AI analyzes network telemetry?"

Network Engineering

"Why network intent matters"

Automation

"Moving from detection to remediation"

Lessons Learned

"What I discovered when AI recommended the wrong interface"

Architecture

"Designing human approval into network automation"

These posts establish expertise while simultaneously marketing NetPilot.

17. Create Demonstration Videos

Short videos can eventually become extremely valuable.

For example:

30–60 second demonstration:

Network Problem

↓

NetPilot Detection

↓

AI Diagnosis

↓

Recommended Change

↓

"Apply? Yes/No"

↓

Configuration

↓

Verification

This communicates the product much faster than a long written explanation.

18. Build an Early Access Program

Before charging customers, create a small beta program.

Potential message:

NetPilot Early Access

We're looking for network engineers interested in testing an AI-assisted network operations platform.

Early users can provide feedback while we improve the product.

The goal is to recruit perhaps:

3–10 serious testers

rather than hundreds of random users.

19. Create a Feedback Loop

Every beta user should answer:

Before NetPilot

How long did this task take?

With NetPilot

How long did it take?

Result

Was the recommendation correct?

Trust

Would you use this in production?

Missing Feature

What would prevent you from using it?

This gives us measurable product feedback.

20. Determine Pricing

Do not select a price simply because competing software charges a certain amount.

First understand the value.

Potential models include:

Free

Limited devices/features.

Professional

Designed for individual engineers.

Team

Designed for network teams.

Business

More devices, users, integrations, and automation.

Enterprise

Advanced security, RBAC, audit, support, and deployment options.

Self-Hosted

Customer runs NetPilot in their own environment.

MSP

Specialized multi-customer architecture.

Pricing should come after customer discovery, not before.

21. Determine the First Revenue Opportunity

The first money may not come from NetPilot SaaS.

A practical approach could be combining:

Network Automation Consulting

Use the expertise behind NetPilot to provide:

- Network automation

- Configuration management

- Network assessments

- Automation development

- NetDevOps implementation

- AI-assisted network operations consulting

Then NetPilot becomes part of the consulting capability.

This creates a potential path:

Consulting

↓

Customer Problems

↓

NetPilot Features

↓

Product

↓

Recurring Revenue

That can be much easier than trying to launch a SaaS product immediately.

22. Establish the Legal and Business Structure

Once there is evidence of commercial interest, investigate the appropriate business structure and requirements for your jurisdiction.

Potential areas include:

- Business entity

- Business name

- Domain

- Business bank account

- Accounting

- Contracts

- Terms of service

- Privacy policy

- Software licensing

- Intellectual property

- Insurance

- Customer agreements

This should be handled appropriately with qualified legal/accounting professionals when necessary.

23. Protect Customer Networks

This will be one of NetPilot's most important differentiators.

We should eventually design NetPilot around:

Least privilege

Only allow required commands.

Human approval

No unrestricted AI access.

Validation

Check proposed changes before deployment.

Audit

Record:

Who?

What?

When?

Why?

Approved?

Executed?

Result?

Rollback

Maintain the ability to restore the previous configuration.

Verification

Never assume a change worked.

Test it.

This could become a major part of the product's value proposition.

24. Introduce CI/CD

Once Git is implemented, introduce network CI/CD.

The commercial architecture could eventually look like:

Developer

↓

Git

↓

CI

↓

Configuration Validation

↓

Policy Validation

↓

AI Review

↓

Approval

↓

Deployment

↓

Verification

↓

Audit

This is where NetPilot begins moving toward a serious NetDevOps platform.

25. Introduce NetBox

NetBox should become the Source of Truth.

Eventually:

NetBox

↓

Devices

Interfaces

IP Addresses

VLANs

Sites

Roles

Relationships

↓

NetPilot

This eliminates unnecessary hardcoding and allows NetPilot to operate from authoritative infrastructure information.

26. Introduce Docker

Once the application becomes more mature:

Docker Compose

│

├── NetPilot

├── API

├── Worker

├── Database

├── NetBox

└── Supporting Services

The objective is eventually to make installation simple enough that a beta customer can deploy NetPilot without needing to understand the entire development environment.

27. Build a Security and Trust Story

AI touching infrastructure creates a major trust problem.

NetPilot's messaging should therefore emphasize:

AI-assisted, engineer-controlled automation.

Not:

"AI controls your network."

That distinction is extremely important.

The workflow should be:

AI recommends.

Engineer approves.

NetPilot executes.

NetPilot verifies.

This should become one of the central principles of the product.

28. Create Business Metrics

We need measurable goals.

Technical metrics

- Devices managed

- Drift detected

- Recommendations generated

- Recommendations accepted

- Recommendations rejected

- Successful remediations

- Failed remediations

- Verification success rate

Business metrics

- Website visitors

- LinkedIn engagement

- Beta applications

- Customer interviews

- Active testers

- Trial users

- Paying customers

- Monthly recurring revenue

29. Establish Milestones

Milestone 1

Technical Proof of Concept

NetPilot can detect and diagnose network problems.

Milestone 2

AI-Assisted Remediation

NetPilot can recommend and safely execute changes.

Milestone 3

NetDevOps Foundation

Git + NetBox + CI/CD.

Milestone 4

Deployable Product

Docker + API + database.

Milestone 5

MVP

Usable interface + security + auditing.

Milestone 6

Beta

Real network engineers test NetPilot.

Milestone 7

First Paying Customer

Someone pays for the product or service.

That is the first major commercial validation.

30. The Long-Term NetPilot Business Model

The potential evolution could look like:

NETPILOT

│

┌────────┴────────┐

│                 │

Software         Services

│                 │

SaaS          Consulting

│                 │

Self-Hosted      Automation

│                 │

MSP          Network Engineering

│                 │

└────────┬────────┘

│

Recurring Revenue

The business does not have to start as SaaS.

It can evolve toward SaaS as the product becomes mature.

31. Our Immediate Business Action Plan

We don't need to spend months on this before continuing development.

For the next stage, I recommend we work on these seven business activities in parallel with the technical labs:

Step 1 — Finalize the initial NetPilot positioning

Define exactly what NetPilot does and who it helps.

Step 2 — Create the Ideal Customer Profile

Start with network engineers/network teams managing Cisco environments.

Step 3 — Begin customer discovery

Talk to real network professionals and document their problems.

Step 4 — Start building the NetPilot brand

Logo, tagline, visual identity, and professional presentation.

Step 5 — Continue LinkedIn development posts

Use the NetPilot journey to establish credibility and generate awareness.

Step 6 — Build a simple landing page

Eventually provide an Early Access signup.

Step 7 — Continue building the MVP

Our technical roadmap continues with:

Git → NetBox → CI/CD → Docker → Web UI → Security → Beta.

32. The Most Important Rule Going Forward

Every NetPilot feature should now pass two tests.

Technical Test

Does this make NetPilot technically better?

Business Test

Does this solve a problem someone might actually pay us to solve?

For example:

Git

Technical value: configuration version control.

Business value: accountability, rollback, change history.

NetBox

Technical value: Source of Truth.

Business value: reliable infrastructure data.

CI/CD

Technical value: automated validation.

Business value: fewer configuration mistakes.

AI

Technical value: automated analysis.

Business value: reduced troubleshooting time.

Human approval

Technical value: controlled automation.

Business value: increased customer trust.

Docker

Technical value: portable deployment.

Business value: easier installation and support.

That is the mindset we should use from this point forward.

33. Final Objective

The ultimate goal isn't simply to reach NetPilot v1.0.

The goal is:

Build something useful enough that a real network professional is willing to trust it, use it, and eventually pay for it.

The technical labs give us the engineering foundation.

Customer discovery gives us the product direction.

LinkedIn and content build credibility.

The MVP turns the technology into a usable product.

Beta users provide validation.

And the first paying customer proves that NetPilot has moved beyond being a lab and has become a business opportunity.

NetPilot's journey

Learning Project

↓

Proof of Concept

↓

Engineering Project

↓

Product

↓

MVP

↓

Beta

↓

First Customer

↓

Revenue

↓

Side Business

↓

Potential Company

That is the roadmap we should follow while continuing the technical labs.